# Network Configuration Change - IPCORE

Change ID: CHG0001234

Category: IPCORE

Owner: John Doe

Date: 2024-01-15

# Pre-Checks

1. Verify change approval received from CAB (Change Advisory Board)

2. Confirm backup of current configuration completed successfully

3. Check system health status - all services running normally

4. Verify all dependencies are met and prerequisite changes deployed

5. Risk assessment completed and mitigation plan approved by owner

6. Ensure maintenance window scheduled and stakeholders notified

7. Verify required resources (personnel, tools, access) are available

8. Confirm rollback plan tested and validated

# Operation Steps

Responsible: Network Operations Team

1. Notify all stakeholders that change is starting

2. Take snapshot of current system state for validation

3. Stop the target service gracefully

4. Verify service has stopped completely - check process status

5. Backup current configuration files to /backup/config_YYYYMMDD/

6. Update configuration parameters as per change request CR-12345

7. Validate configuration syntax using config-check tool

8. Start the service and monitor startup logs

9. Verify service is running - check process and port status

10. Test connectivity to upstream and downstream systems

11. Monitor system metrics for 15 minutes - CPU, memory, network

12. Validate expected outcomes: response time < 100ms, error rate < 0.1%

13. Update CMDB with new configuration version

14. Notify stakeholders of successful completion

Note: If any validation fails, proceed to rollback immediately.

# Rollback Steps

Rollback Trigger Criteria:

Service fails to start after 3 attempts

Critical errors in application logs

Performance degradation > 20%

Failed connectivity tests

Decision by Change Manager or Service Owner

Rollback Procedure (Owner: Change Manager):

1. Stop the service immediately

2. Restore original configuration from backup location

3. Verify configuration file integrity using checksum

4. Start the service with original configuration

5. Validate system returns to baseline state

6. Confirm all metrics return to normal levels

7. Notify stakeholders of rollback completion

8. Document rollback reason and lessons learned

Contact: change.manager@telco.com | Emergency: +1-555-0100